#### Ealing Council

LOCAL DEVELOPMENT FRAMEWORK

DELIVERING LOCAL DEVELOPMENT 2005/6

EALING COUNCIL’S SECOND

ANNUAL MONITORING REPORT

# ANNEX TWO

# HOUSING TRAJECTORY

Published December 2006

Planning Policy & Development Advice

Ealing Council

www.ealing.gov.uk/planpol

Housing Trajectory

The housing trajectory charts Ealing’s progress towards meeting the housing supply targets in the Unitary Development Plan 2004 and the London Plan Alterations, over the plan period. It is shown as a schedule of major sites (10+ units), with the proposed residential capacity and possible phasing of development, the likely contribution from small sites, and in the early part of the plan period, the actual number of residential units which have been completed.

Identified sites include those currently under construction, those with planning permission or with permission subject to legal agreement, and those identified as development sites in the UDP. Identification of sites has been co-ordinated with work on the London Housing Capacity Study (2005). Unlike the previous Housing Capacity Study (2000), no allowance has been made for major windfall sites.

The large amount of residential development currently under construction accounts for the high number of completions estimated for 2006/07, with five entries exceeding 100 units. Additional units p.a even out as completion rates become more notional, remaining however above the target rates set out in the London Plan. Cumulative completions show the year on year increase in new homes; and the annual requirement shows the amount remaining each year if the target is to be reached. This is projected to decline each year until a surplus is reached – notwithstanding policy to exceed targets where possible.

| Ealing Housing Trajectory (March 2006) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Site | Status | Capacity | 01/02 | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 |
| Acton |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Govt bdgs, Bromyard Av | u/c | 541 |  |  |  |  |  | 270 | 271 |  |  |  |  |  |  |  |  |  |
| 62 Horn La | s | 10 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| St Aidan's Ch, Old Oak Common Lane | s | 15 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| South Acton Estate | p | 2,000 |  |  | (81) |  |  |  | 252 | 252 | 252 | 166 | 166 | 166 | 166 | 166 | 166 | 166 |
| Churchfield Rd, Hooper's Mews | s | 60 |  |  |  |  |  |  |  | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 | 7 |
| Crown St, Mill Hill Terrace, High St, Acton | s | 50 |  |  |  |  |  |  |  | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 |
| 10-18 Horn Lane | u/c | 45 |  |  |  |  |  | 45 |  |  |  |  |  |  |  |  |  |  |
| 264-278 High St | s | 15 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Beechworth House, 40-48 High St | s | 10 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Acton Town Hall & Baths | s | 300 |  |  |  |  |  |  |  | 33 | 33 | 33 | 33 | 33 | 33 | 33 | 33 | 33 |
| N London Line Yard, Birkbeck Road | s | 200 |  |  |  |  |  |  |  |  |  |  |  |  | 50 | 50 | 50 | 50 |
| Southern Gateway (Gipsy Corner) | u/c | 446 |  |  |  |  |  | 446 |  |  |  |  |  |  |  |  |  |  |
| ex Leamington Park | s | 20 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Cowley Rd/ Swainson Rd W3 | u/c | 170 |  |  |  |  |  | 85 | 85 |  |  |  |  |  |  |  |  |  |
| ActonGreen Methodist Church, Steele Rd W4 | p | 13 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| 52 Churchfield Rd W3 | u/c | 10 |  |  |  |  |  | 14 |  |  |  |  |  |  |  |  |  |  |
| 107-11 Churchfield Rd W3 | p | 15 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| Site | Status | Capacity | 01/02 | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 |
| Beatrice House, Gunnersbury Lane W3 | u/c | 24 |  |  |  |  |  | 23 |  |  |  |  |  |  |  |  |  |  |
| 353 Uxbridge Road W3 | p | 14 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| Perivale |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CPC (UK) site, Horsenden Lane S | u/c | 229 |  |  |  |  |  | 114 | 115 |  |  |  |  |  |  |  |  |  |
| Southall |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Gas Site Southall | s | 4,500 |  |  |  |  |  |  |  | 346 | 346 | 346 | 346 | 346 | 346 | 346 | 346 | 346 |
| Adelaide Depot | s | 35 |  |  |  |  |  |  |  | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| Havelock Housing Estate (not to proceed) | s | (702) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1-63, rear 5-35 High St and rear 2 Lady Margaret Rd | s | 50 |  |  |  |  |  |  |  | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 |
| 75 High St, 4-8 North Rd | s | 15 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| 44-92 High St, Red Lion Hotel, Southall Mkt | s | 25 |  |  |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| 31-57 South Rd and car pk, telephone exchange Cambridge Rd | s | 20 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| 35-43 The Green/Kingston Rd | p | 10 |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  |  |  |  |
| Southall West | s | 150 |  |  |  |  |  |  |  | 17 | 17 | 17 | 17 | 17 | 17 | 17 | 17 | 17 |
| 1-5 King St | u/c | 23 |  |  |  |  |  | 23 |  |  |  |  |  |  |  |  |  |  |
| The Fairground, Montague Way/Regina Rd | s | 12 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Site | Status | Capacity | 01/02 | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 |
| Beaconsfield Rd/South Rd | s | 17 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Windmill Pk Phase 2B | s | 25 |  |  |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| Land adj.57 Beresford Rd | p | 13 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| The Guest House, The Green, Southall | p | 10 |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  |  |  |  |
| Park Avenue, Rlwy land | s | 10 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Featherstone Primary School, Featherstone Rd. | s | 27 |  |  |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| Featherstone Clinic | s | 11 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Albert Dane Centre, Western Rd | s | 12 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| Jubilee Gardens Library and Clinic | s | 14 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Heller House, Norwood Rd | s | 16 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Sunningdale Court, Golf Links Estate | p | 52 |  |  |  |  |  | 7 | 7 | 7 | 7 | 7 | 7 | 7 |  |  |  |  |
| Bricklayers Arms, Western Road | u/c | 19 |  |  |  |  |  | 19 |  |  |  |  |  |  |  |  |  |  |
| 4-7 The Crescent, UB1 | u/c | 14 |  |  |  |  |  | 14 |  |  |  |  |  |  |  |  |  |  |
| Axa House, Blandford Road | p | 11 |  |  |  |  |  | 5 | 5 |  |  |  |  |  |  |  |  |  |
| Greenford |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Grand Union Village (*underway) (in LBE) | u/c | 621 |  |  |  | (68) | (132) | 210 | 211 |  |  |  |  |  |  |  |  |  |
| Site | Status | Capacity | 01/02 | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 |
| Town Centre car park, 2-16 and 22B The Bdwy | s | 30 |  |  |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| 19-25 Oldfield Lane S, Greenford Hall, Methodist Church, 2-12 Ruislip Rd | s | 6 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| 19-31 The Broadway | s | 23 |  |  |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| 309 Ruislip Rd | p | 76 |  |  |  |  |  | 11 | 11 | 11 | 11 | 11 | 11 | 11 |  |  |  |  |
| 320 Ruislip Rd E | u/c | 69 |  |  |  |  |  | 69 |  |  |  |  |  |  |  |  |  |  |
| 458-462 Greenford Rd | s | 25 |  |  |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| 311-319 Ruislip rd E / 412-424 Greenford Road | s | 50 |  |  |  |  |  |  |  | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 |
| Adj. Ambulance Station, Greenford Road | p | 19 |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |
| Ealing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S side Manor Rd | s | 50 |  |  |  |  |  |  |  | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 |
| Singapore Rd, multi storey pky | s | 40 |  |  |  |  |  |  |  | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| 2-4 Uxbridge Rd and 131-149 The Broadway | s | 48 |  |  |  |  |  |  |  | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 |
| Waitrose, Drayton Green Rd/Alexandra Rd | u/c | 115 |  |  |  |  |  | 58 | 58 |  |  |  |  |  |  |  |  |  |
| Gosai Cinema, Northfield Ave | u/c | 35 |  |  |  |  |  | 35 |  |  |  |  |  |  |  |  |  |  |
| The Bell and 51+53 The Mall/Northcote Ave | s | 18 |  |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 |
| Site | Status | Capacity | 01/02 | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 |
| Town Hall Annexe and car pk | s | 250 |  |  |  |  |  |  |  | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 | 28 |
| The Broadway/Leeland Terr/Leeland Rd/Leeland Terr car pk | s | 70 |  |  |  |  |  |  |  | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 | 8 |
| Existing UGC cinema and other props | s | 36 |  |  |  |  |  |  |  | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| 23-45 High St, 7-11 New Bdwy, Sandringham Mews | s | 110 |  |  |  |  |  |  |  | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 | 12 |
| Arcadia Centre and other props | s | 220 |  |  |  |  |  |  |  | 24 | 24 | 24 | 24 | 24 | 24 | 24 | 24 | 24 |
| Ealing Bdwy Stn | s | 55 |  |  |  |  |  |  |  | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6 |
| N of Uxbridge Rd sites (32-40 & 52-58) | s | 210 |  |  |  |  |  |  |  | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 | 23 |
| Impact Car Care Centre, Culmington Rd | p | 14 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| 46-50 Uxbridge Road W5 | u/c | 132 |  |  |  |  |  | 132 |  |  |  |  |  |  |  |  |  |  |
| 9-13 Broadway W13 | p | 18 |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |
| 217 Uxbridge Road W13 | p | 13 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| 96-122 Uxbridge Road W13 (Daniels) | u/c | 137 |  |  |  |  |  | 69 | 69 |  |  |  |  |  |  |  |  |  |
| Amherst Lodge, Amherst Rd W13 | p | 13 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| Sinclair House, The Avenue W13 | u/c | 108 |  |  |  |  |  | 54 | 54 |  |  |  |  |  |  |  |  |  |
| Site | Status | Capacity | 01/02 | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 |
| r/o St Davids, Castlebar Hill W5 | u/c | 12 |  |  |  |  |  | 12 |  |  |  |  |  |  |  |  |  |  |
| 5 Mount Avenue W5 | u/c | 11 |  |  |  |  |  | 11 |  |  |  |  |  |  |  |  |  |  |
| Hanwell |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Hanwell Community Centre, Westcott Cres | p | 50 |  |  |  |  |  | 7 | 7 | 7 | 7 | 7 | 7 | 7 |  |  |  |  |
| 64-88 Uxbridge Rd | s | 9 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| 11,11a-c Boston Rd | s | 11 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| 16 Boston Rd | s | 9 |  |  |  |  |  |  |  | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| 144-64 Uxbridge Rd | s | 26 |  |  |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| 79-101 Uxbridge Rd | s | 40 |  |  |  |  |  |  |  | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| Murray's Yard, St Margarets Rd W7 | p | 14 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| Northolt |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 631-635 Whitton Avenue West | p | 24 |  |  |  |  |  | 3 | 3 | 3 | 3 | 3 | 3 | 3 |  |  |  |  |
| The Manse, Tithe Barn Way | u/c | 10 |  |  |  |  |  | 10 |  |  |  |  |  |  |  |  |  |  |
| The Oast House, Petts Hill | u/c | 14 |  |  |  |  |  | 7 | 7 |  |  |  |  |  |  |  |  |  |
| Peel House , Church Road | p | 12 |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 | 2 | 2 |  |  |  |  |
| Small sites |  |  |  |  |  |  |  | 140 | 140 | 140 | 140 | 140 | 140 | 140 | 140 | 140 | 140 | 140 |
| TOTAL |  | 12,131 | 378 | 333 | 437 | 509 | 637 | 1,918 | 1,320 | 1,043 | 1,043 | 957 | 957 | 957 | 953 | 953 | 952 | 953 |

| Site | Status | Capacity | 01/02 | 02/03 | 03/04 | 04/05 | 05/06 | 06/07 | 07/08 | 08/09 | 09/10 | 10/11 | 11/12 | 12/13 | 13/14 | 14/15 | 15/16 | 16/17 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cumulative Completions |  |  | 378 | 711 | 1,148 | 1,657 | 2,294 | 4,212 | 5,533 | 6,575 | 7,618 | 8,575 | 9,532 | 10,489 | 11,441 | 12,394 | 13,346 | 14,299 |
| Target |  |  | 650 | 650 | 650 | 650 | 650 | 650 | 848 | 848 | 848 | 848 | 848 | 848 | 848 | 848 | 848 | 848 |
| Annual Requirement |  |  | 774 | 800 | 834 | 864 | 894 | 917 | 817 | 761 | 726 | 680 | 634 | 570 | 473 | 313 | -50 | -1,064 |

TOTAL					14,299

(Total (Excl.small sites)	12,759

Rate p.a:	894

Notes:

u/c- under construction

p - planning permission (incl. waiting Legal agreement)

s - site designated in UDP

Capacity : Net residential units

Target: UDP target to 2006/07; London Plan Target 2007-17  (Excluding long-term

vacant dwellings brought back into use (i.e. 915-67=848 p.a)

Annual Requirement: (Target over period- Completions to date)/no. of years remaining.

BC 27.11.06

Planning Policy & Development Advice

www.ealing.gov.uk/planpol

Ealing Council